High Level Design for Body Language Application

What problem does this application solved?

Body Language is an app that will convey emotion through text based communication based on user data, so your recipient won’t interpret your messages incorrectly. This will be done by the app predicting your mood or emotion, or if incorrect, by the user selecting the mood they are feeling or trying to convey.  The app will then change the text message’s font and background color to better show the person’s mood, or the user can choose from a list of pre-set moods/combinations.  This data from the user will be stored and sent to Body Language for improving prediction, so over time, a database will grow and develop a correlation between what font and color combo commonly is paired with certain phrases. A color will also be assigned, or chosen by the user to add to the emotional effect of the text.

General Functionality:

- A user logs into the application.

- BodyLang App page displays

- User chooses Text or Chat

- Users enters I a sentence

- The sentence is sent to the Watson API

- Results from the Watson API are sent to a function where the “emotion” is calculated.

- This calculated emotion has a CSS style associated with it.

- The CSS style is applied to the text or chat

- The emotion associated with the style( font, color) is stored in the database for each user

- User can access history of emotions

Technical Requirements:

- Front end UI ( to login)

- Front end UI ( to enter text or chat)

- Middleware to send and receive data from Watson API

- Backend - build Database

- Technology - React

- Technology - Mongo DB(?)

Resources:

- Tanner Martin:

  - Front end- BodyLang App

- Christian Fraijo:

  - API Call to Watson

- Denise Ballard:

  - Login

  - Database work

- Chris Choi:

  - Login

  - Frontend

Deliverables:

| Date | Resource | Deliverable | Status |
| --- | --- | --- | --- |
| 02-24-2018 | Denise with Team | High level Design/Wireframe and workflow | Completed |
| O2-26-2018 | Team | Research Completed | In Progress |
| 03-03-2018 | Chris C | Login Front end | Not Started |
| 03-03-2018 | Denise B | Login Backend | Not Started |
| 03-03-2018 | Tanner/Christian | Front Page Renders for App | Not Started |
| 03-03-2018 | Tanner/Christian | Input can be Accepted | Not Started |
| 03-03-2018 | Tanner/Christian | Successful call to Watson API | Not Started |
| 03-03-2018 | Tanner/Christian | Function to calculate Tone | Not Started |
| 03-03-2018 | Tanner/Christian | Data display on Page | Not Started |
| 03-10-2017 | Team | Data for user populates database | Not Started |
| 03-10-2017 | Team | User history displays | Not Started |
| 03-10-2017 | Team | Update Frontend with enhancements | Not Started |
| 03-10-2017 | Team | Troubleshooting Issues | Not Started |
| 03-10-2017 | Team | Testing | Not Started |
| 03-17-2018 | Team | Final updates for Project Presentation | Not Started |
| 03-17-2018 | Team | Power Point completed | Not Started |
| 03-17-2018 | Team | Updates to business plan | Not Started |
| 03-17-2018 | Team | Deployment to heroku | Not Started |
| 03-17-2018 | Team Presents |  |  |

TRELLO- Screen capture

Diagram of Workflow

----------------------------------------------

Steps:

- User logins

  - If Login is not successful- display error message

  - If Login is successful

    - Add user to database

    - Display Body Lang App

- Enter Data into BodyLang App

- Send Data to Watson API

- Watson’s returns the emotion response

- Parse data to capture 2 highest emotions.

- Emotions has corresponding styles applied to chat message

Goal: MVP ready 03-03-2017